## Slide 1: Modelleren en Systeemontwerp
Development process

## Slide 2: Development process
How to manage the process of constructing complex software?
In areas such as physics, there are fixed methodologies for experiments and measurements
This translates into concrete processes for engineering disciplines, such as architecture
But what about Computer Science?

## Slide 3: Waterfall model
DESIGN
REQUIREMENTS ANALYSIS
CODING AND DEBUGGING
TESTING AND VERIFICATION
MAINTENANCE
(Royce, 1970)

## Slide 4: Criticism on the waterfall model
Traditionally, the waterfall model aims to complete every phase before moving on to the next
Critics complain that the waterfall model is not robust against change
  A client can change his mind halfway through the project
  The money can run out
  A design can turn out to be too costly or complex to implement
“Many of the [system's] details only become known to us as we progress in the [system's] implementation. Some of the things that we learn invalidate our design and we must backtrack.” - David Parnas

## Slide 5: Alternatives to the waterfall model
The (Rational) Unified Process (RUP)
Extreme Programming
Agile/Scrum
Kanban
Do whatever
PRESCRIPTIVE
ADAPTIVE

## Slide 6: About the software development process
Managing software development is a hard problem
Choosing a methodology is a bit like choosing an operating system or text editor:
  Each system is slightly different
  There is no clear winner
  There are zealous advocates for each system
My advice:
  Choose the right tool for the job
  Don’t be afraid to experiment
  Don’t worry about the process, worry about the execution

## Slide 7: The (RATIONAL) unified process
In this course, we will stick to one methodology, and how it meshes with the ideas of object orientation
We focus on the Rational Unified Process (Jacobson, Booch and Rumbaugh, 1999)
  It is still a popular philosophy today
  Not as ‘cool’ as Agile/Scrum or Kanban
  But components of RUP can be adapted to work with other methodologies, so it is a nice foundation

## Slide 8: The unified process
The Unified Process emphasizes iterative software development
Develop software in time-boxed mini-projects called iterations
Each iteration has clearly defined milestones, including a tested, integrated, executable system

## Slide 9: Iterative development - philosophy
The iterative lifecycle is based on the successive enlargement and refinement of a system though multiple iterations with feedback and adaptation
The system grows incrementally over time, iteration by iteration
The system may take many iterations to be production ready (or ready for deployment)

## Slide 10: Iterative development - implementation
The output of an iteration is not (just) an experimental prototype but a production subset of the final system
Each iteration tackles new requirements and incrementally extends the system
An iteration may occasionally revisit existing software and improve it

## Slide 11: Embracing change
Stakeholders usually have changing requirements
  End users
  Project management
  Upper management
  Implementors
  Testers
  . . .
Each iteration involves choosing a small subset of the requirements and quickly design, implement and test them
This leads to rapid feedback, and an opportunity to modify or adapt understanding of the requirements or design

## Slide 12: Unified process - phases
UP defines four different phases, each split into multiple iterations:
  Inception - Define the scope of the project
  Elaboration - Plan the project, specify features, baseline architecture
  Construction - Finish the construction
  Transition - Hand over the project to end users
Each phase overlaps with some elements of the waterfall model, ...
but the balance between them shifts as time passes.

## Slide 13: Unified process – best practices
Develop software iteratively and involve users early
Manage requirements
Visually model software (UML)
Verify software quality - test, code reviews, release in every iteration
Embrace change

## Slide 14: Unified process
Today we will see an overview of the UP…
…but applying the UP to your own projects is your responsibility
This session is mostly focused on the first two stages of the UP: Inception and Elaboration

## Slide 15: Inception

## Slide 16: Inception
Envision the product scope, vision, and business case
Upon completion, the stakeholders have a basic agreement on the vision of the project and are able to decide whether to continue or not
It typically only lasts a few weeks

## Slide 17: Inception – Artifacts
A vision document - what is the general vision of the project and what are the key features and constraints?
A initial list of use-cases - how will end-users interact with the system?
An initial project glossary - what is some of the domain-specific lingo?
An initial business case - how will we make money?
An initial risk assessment - what might go wrong?
A project plan, showing phases and iterations - how will we move forward?
One or several prototype experiments

## Slide 18: Inception – what it is and what it isn’t
It's not about deciding how many weeks feature X will take to implement
You need a ballpark estimate: 1 month or 1 year? 1M or 10K euros?

## Slide 19: Inception – what it is and what it isn’t
It's not about identifying every possible interaction that every imaginable user can have with your system
You want to have an idea of which people will end up using the system
You should have a few carefully thought out use cases

## Slide 20: Inception – what it is and what it isn’t
It's not about choosing the color of the icon, which GUI library to use, or which operating system to support
You do want to think about whether it will run on tablets, mobile phones, desktops, or in the cloud

## Slide 21: About risk
It can be very hard to identify where the risks lie in any project:
  Example: changing the limit on a credit card
  Example: restaurant matching website

## Slide 22: Elaboration

## Slide 23: Elaboration – Goals
Analyze the problem domain, establish an architectural foundation, develop a project plan, and eliminate highest risks
You need to develop a ‘mile high and inch deep’ view of the system
Now is the time to make architectural decisions
Build an executable architecture prototype, thereby eliminating critical risk, for the central use cases developed in the Inception phase
Note: you should start building a prototype early, even if the requirements have not been finalized yet

## Slide 24: Elaboration – artifacts
A use-case model describing how users will interact with the system
Supplementary requirements capturing the non-functional requirements
A Software Architecture Description
...a what?

## Slide 25: Software architecture
Software Architecture is a very popular term in the context of software development
From Larman (p. 448):
[…] the architecture includes the organization and structure of the major elements of the system. Beyond this static definition, it includes the system behavior, especially in terms of large scale responsibilities of systems and subsystems, and their collaborations. In terms of a description, the architecture includes the motivations or rationale for why the system is designed the way it is.

## Slide 26: Elaboration – artifacts
A use-case model describing how users will interact with the system
Supplementary requirements capturing the non-functional requirements
A Software Architecture Description
A revised risk list and a revised business case
A development plan for the overall project, including the coarse-grained project plan, showing iterations and evaluation criteria for each iteration

## Slide 27: Elaboration – results
A stable vision of the software system and its architecture
Minimized the risks that could cause the project to fail if you choose to continue
Better estimates for project costs and planning

## Slide 28: Construction

## Slide 29: Construction – goals
The main goal of the construction phase is to develop and test a baseline product
Upon completion, there should be a clear description of the product status, together with user manuals. The tool should be ready to be deployed - even if not all features are fully implemented.

## Slide 30: Transition

## Slide 31: Transition
The transition aims to deliver the first version of the software to its users
  Beta testing
  Training of new users and maintainers
  Operating in parallel with existing legacy systems
  Legacy issues: e.g. conversion of databases
  . . .
This process usually involves a lot of tuning, bug-fixing, processing enhancement requests, and implementing unfinished features

## Slide 32: Transition – goals
Enabling users to use your product
Achieving consensus with all stakeholders that the baseline product is complete
Iteratively refining the baseline until the final product is implemented

## Slide 33: Unified process – phases in time

## Slide 34: Activities
UP identifies six distinct kinds of `engineering activity’
  Business modeling
  Requirements engineering
  Analysis & Design
  Implementation
  Test
  Deployment
And three kinds of ‘supporting’ activities:
  Project management work
  Configuration and change Management
  Environment: development kit, tools for building and process control
For now, we will focus on the first three engineering activities

## Slide 35: The first three engineering activities
Business Modeling aims to document existing business processes to establish a common understanding between various stakeholders about how the organization works
Requirements Engineering aims to describe what the system should do, allowing customers and developers to agree on that description
Analysis and Design aims to describe how the system should be implemented, in accordance with the requirements it should satisfy

## Slide 36: Material covered
Rational Unified Process Whitepaper - available via Blackboard
Craig Larman. Applying UML and Patterns. Pearson Education. 2002. Chapters 1-4